Coconuts Group

[Manar Al-kayed](https://cgu.instructure.com/groups/2760/users/9835),  [William Wagner](https://cgu.instructure.com/groups/2760/users/9007)

IST 303

9/27/2018

User Stories for Progression Tracking System

Main Stakeholder: Game Developer

User Stories:

1. User Register
   1. Description: Registration screen for the developer to access the system
      1. Username
      2. Password
   2. Importance 20
   3. Time required: 2 days
2. User Login
   1. Description Login screen for a registered user
   2. Importance 20
   3. Time required: 2 days
3. User Forgot Credentials
   1. Description Offer to help the user retrieve their info
      1. Email (?)
      2. Test question (?)
   2. Importance 20
   3. Time required: 2 days
4. Add Player
   1. Description Form for developer to add a player’s information
      1. First Name
      2. Last Name
      3. Games played
      4. Email
      5. Add fields
   2. Importance 10
   3. Time required: 2 days
5. Add Game
   1. Description: Form for developer to Add a Game
      1. Game Name
      2. In-Game Items
      3. In-Game Rewards
      4. In-Game Currency
      5. Additional fields
   2. Importance 10
   3. Time required: 2 days
6. Add Character
   1. Description: Form to add characters to a player
   2. Importance 20
   3. Time required: 2 days
7. Modify Player
   1. Description: Form for developer to modify a player’s information
      1. First Name
      2. Last Name
      3. Games played
      4. Email
      5. Additional Fields
   2. Importance 10
   3. Time required: 2 days
8. Player Report
   1. Description: Screen for developer to request Player Report
      1. Games played
      2. Total Time played
      3. Basic Info from Above
   2. Importance 20
   3. Time required: 3 days
9. Game Report
   1. Description: Screen for developer to request Game Report
      1. Num of Players
      2. Num of characters
      3. Avg Time of Player
      4. Basic Info Above
   2. Importance 20
   3. Time required: 3 days
10. Items Report
    1. Description: Sub Screen below Player or Game report for developer to request Items Report
       1. Num of Items
       2. Avg Value of Items
       3. Avg Time of Player
       4. Basic Info Above
    2. Importance 20
    3. Time required: 3 days
11. Progression Report
    1. Description: Sub Screen below Player or Game report for developer to request Progression Report
       1. Num of Trophies
       2. Number of Levels
       3. Avg Time to a given Trophy
       4. Specific Trophy Stats
       5. Basic Info Above
    2. Importance 20
    3. Time required: 3 days