## Slide 1: Agile Backlogs
By The Coconuts
4th Oct 2018

## Slide 2: Product Owners: the Designer & the Developers
Identify necessary components & a clear requirements list
Assist in creating the user stories and purpose of each story.

## Slide 3: Scrum Master, Scrum Team
2 Types of scrums:
Programming:
Scrum master is Mr. Wagner, Team :Manar Alkayed
Design
Scrum master is Mrs. Alkayed, team :Mr. Wagner

## Slide 4
Scrum Master Roles |  |  | 
Toward Team (Coconut team) | Toward Organization (Coconut team) | Toward Product Owner (Coconut team) | Scrum Master
guide the team in implementing methodology rules to deliver rapid and reliable program reflecting on process issues and taking appropriate actions. monitors project progress | Implement changes and steps to increase the team’s productivity. | Arrange and optimize product backlog. | Programming scrum master Design scrum master
General Role ensure timely and high-quality project deliveries. |  |  | 
Git Repo, Project Tasks, and Bugs list:
https://github.com/WillWagnerIV/The-Coconuts

## Slide 5: Backlogs
Product Backlog = Master To Do List, with most important tasks at top. Our Master list is in progress, however the three iterations will be:
1 – User Registration
2 – Add Games, Users, Characters
3 - Reports

## Slide 6: Backlogs
Current Sprint Backlog (in order of priority):
Sprint 1 – Registration process:
- Decide on Front end application(s)
- Decide on Back end application(s)
- Implement DB solution
- Design GUI
- Implement New User Screen
- Implement Returning User Screen
- Implement User Login Assist

## Slide 7: Starting Velocity:
8 hours per week (outside of class) per team member for IST 303 = 16 hours total
Need to allocate for other IST303 Assignments (4 - 5 hours / wk of hw and reading.)
Leaves 3-5 hours per week per person
= ~8 hours / week as a team = .5 velocity for the Final Project and .5 velocity for all the other IST 303 requirements.